# SAM Iteration and Release Log

Track every review round from first prototype to gold release, with a decision and an exit rule for each, so iteration does not turn into endless revision.

From the Coursebox blog: coursebox.ai/blog/successive-approximation-model

How to use this log

Log every review round, with who reviewed it and what was decided.

Work breadth before depth: give each type of content its rounds before polishing any one of them. Allen suggests no content area gets more than three iterations until all have had theirs.

Write the exit rule before the round starts. A round ends when the rule is met, not when people run out of comments.

Send new ideas to the priority list (Future or Epic) instead of reopening finished work.

1. Iteration log

| Round | Content area | What was reviewed | Reviewers | Changes agreed | Exit rule met? |
| --- | --- | --- | --- | --- | --- |
| 1 | Returns: no receipt | Rough prototype of one scenario | Two store managers | Move to the start; add a role-play | Pending: verify revised scenario |

2. Release checklist

| Release | What it is | Ready when | Reviewed by | Date |
| --- | --- | --- | --- | --- |
| Design proof | A sample built with the real tools, content style and platform | It runs on the real platform and reviewers approve the look and interaction |  |  |
| Alpha | The first complete version for review | All Threshold content is in, and the review list is agreed |  |  |
| Beta | The corrected version | Only minor fixes remain, such as typos |  |  |
| Gold | The version that goes live | Release checks pass, including accuracy, accessibility, functionality and required compliance; owner signs off |  |  |

Agree release criteria before alpha. A critical defect found at beta returns to review. Defer only non-critical improvements after the checks pass.