## Slide 1: Mapping roles
04
End-users
Adopters
Internal enablers
Scalers
Innovators

## Slide 2: Map the roles for scaling
What this tool is and why it matters
Ensure the right people are involved at the right time.
Clarify roles and responsibilities across stages and phases.
Identify missing roles or gaps in engagement.
Strengthen collaboration to move from pilot to scale.
Use this tool to
Scaling is not a one-team effort. It requires different roles working together across all phases, from the beginning of the project. Each role brings distinct contributions across the process, from designing and testing solutions to enabling adoption and sustaining impact.
This tool helps you identify and align the five key roles needed and clarify their contributions: Innovators, Scalers, Internal enablers, Adopters, and End-users.

## Slide 3: The five key roles
End-users
External, or internal if the solution itself is internal
Those who directly use, experience, or are affected by the solution in practice.
Adopters
External and/or internal
Those who implement the solution within their own context.
Internal enablers
Internal
Decision-makers and organisational functions that create the conditions necessary for scaling.
Scalers
Internal and/or external
Those responsible for maintaining a focus on scaling and shaping the
scaling process.
Innovators
Internal and/or external
Teams or individuals who develop and continuously improve the solution.
Who needs to be involved?

## Slide 4: How to use the tool
1
2
3
Map roles across stages and phases
For each phase, identify who currently fills each role, who should own it going forward, and what each role is expected to contribute.
Assess gaps and risks
  Are any roles missing or underrepresented?
  Are key actors involved too late in the process?
Define actions
  Who should be more engaged, and what could that look like?
  What needs to happen now versus later to ensure the roles are engaged and contribute to the necessary perspectives, actions, and resources?
Note: One person or organisation can take on multiple roles. What matters is that all roles are clearly covered — not that they are performed by separate individuals.
Use this as a living tool and update it as your project evolves.

## Slide 5
 | Stage 0 Strategy & Ambition | Stage 1 Design for scaled impact |  |  | Stage 2 Transition to scale |  |  | Stage 3 Scaling impact |  |  | 
 | Define scope & scaling ambition | Insight | Ideation | Develop-ment & Test | Assess & Strategise | Prepare for scale | Refine scaling strategy & plan | Build awareness | Secure uptake | Implement | Sustain & improve
Innovators Develop and improve the solution | Define problem, early solution direction | Lead problem exploration and user insights | Develop and refine concepts | Prototype, test, iterate solution | Assess and refine solution based on evidence | Adapt solution for scalability | Final adjustments to solution | Support communication with results and cases | Support adoption and continuous improve-ments | Support adaptation and trouble-shooting | Improve and adapt solution
Scalers Securing the scaling of the solution | Shape scaling ambition, pathways, and priorities | Identify scaling potential, contexts, and pathways | Ensure ideas consider scalability and uptake | Test across contexts, validate scaling assumptions | Lead scaling assessment and strategy | Drive partnerships, uptake strategy | Finalise scaling strategy and action plan | Lead communica-tion and outreach | Drive adoption and decision-making processes | Focus on evidence and learning for continued scale | Expand and optimise scaling pathways
Adopters Implementing the solution | Provide early input on relevance and feasibility | Share needs, constraints, decision criteria | Validate value and feasibility | Test implementation and integration | Confirm interest, demand, and constraints | Prepare for implemen-tation | Commit to implemen-tation | Provide feedback on awareness materials | Evaluate and decide to implement | Implement and integrate solution | Sustain and embed solution
End-users Using and experiencing the solution | Validate problem relevance and lived experiences | Share experiences, needs, and behaviours | Co-create and test early ideas | Use and provide feedback on prototype | Validate continued relevance | Feedback on materials prepared for use (training, onboarding) | Represent user needs in final design | Engage in awareness and peer influence | Provide feedback | Use the solution | Provide feedback and drive continued use
Internal enablers Enable scaling through systems and support | Secure leadership, resources, internal alignment | Support access, data, internal buy-in | Assess feasibility within systems | Prepare systems, processes, support functions | Assess capacity, risks, requirements and costs | Build systems (finance, legal, operations) | Secure resources and readiness | Support communica-tion & branding | Support agreements, processes | Ensure delivery, support, systems | Maintain systems and support
EXAMPLE

## Slide 6
 | Stage 0 Strategy & Ambition | Stage 1 Design for scaled impact |  |  | Stage 2 Transition to scale |  |  | Stage 3 Scaling impact |  |  | 
 | Define scope & scaling ambition | Insight | Ideation | Develop-ment & Test | Assess & Strategise | Prepare for scale | Refine scaling strategy & plan | Build awareness | Secure uptake | Implement | Sustain & improve
Innovators Develop and improve the solution |  |  |  |  |  |  |  |  |  |  | 
Scalers Securing the scaling of the solution |  |  |  |  |  |  |  |  |  |  | 
Adopters Implementing the solution |  |  |  |  |  |  |  |  |  |  | 
End-users Using and experiencing the solution |  |  |  |  |  |  |  |  |  |  | 
Internal enablers Enable scaling through systems and support |  |  |  |  |  |  |  |  |  |  |