## Slide 1
Scrum
A practical introduction to the framework
Your Name Here
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations
- Illustration: Box /Design/PicsIO/Illustrations/Blog/why-scrum-isnt-working.png (file 2272289416289)

## Slide 2
ROADMAP
Four Things to Understand about Scrum
1
Empiricism
2
One Scrum Team
3
Goals, Events & Artifacts
4
Inspect & Adapt
Empiricism
02
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations

## Slide 3
THINK ABOUT YOUR WORK
Is your work complex?
Can you know the right solution before you begin?
If learning changes the plan, empiricism matters.
03
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations
- Illustration: Box /Design/PicsIO/Illustrations/Blog/a-practical-scrum-litmus-test.png (file 2089260962386)

## Slide 4
CONTEXT MATTERS
Predictable work and complex work need different controls
Predictable
Known cause and effect
A detailed plan can hold
Optimize execution
Complex
More is discovered as we work
Plans must adapt
Optimize learning
04
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations

## Slide 5
A SMALL SET OF COMMITMENTS
Scrum is founded on empiricism
1
Transparency
Make the work and its state visible.
2
Inspection
Check progress and outcomes frequently.
3
Adaptation
Adjust when reality differs from expectations.
05
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations

## Slide 6
A FRAMEWORK—NOT A COMPLETE METHOD
Scrum is purposefully incomplete
SCRUM DEFINES
A small set of accountabilities, events, artifacts, and commitments that create a cadence for learning.
YOU CHOOSE
Engineering practices
Product discovery techniques
How to estimate—if at all
How to visualize and manage the work
06
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations

## Slide 7
THE FRAMEWORK
Scrum in one picture
07
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations

## Slide 8
ROADMAP
Four Things to Understand about Scrum
1
Empiricism
2
One Scrum Team
3
Goals, Events & Artifacts
4
Inspect & Adapt
One Scrum Team
08
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations

## Slide 9
BEHAVIOR MAKES THE FRAMEWORK WORK
Scrum values shape how the team works
Commitment
Focus
Openness
Respect
Courage
When the values are absent, Scrum becomes ceremony without learning.
09
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations

## Slide 10
One Scrum Team. One Product Goal.
A small, cohesive unit focused on one product.
No sub-teams or internal hierarchies are required by Scrum.
The whole team is accountable for creating value.
Succeed together—not as a collection of specialists.
10
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations
- Illustration: Box /Design/PicsIO/Illustrations/Blog/why-your-scrum-team-still-works-as-individuals.png (file 2360229817750)

## Slide 11
A SMALL SET OF COMMITMENTS
Three accountabilities—one team
1
Product Owner
Maximizes the value of the product.
2
Developers
Create a usable Increment each Sprint.
3
Scrum Master
Helps Scrum be understood and
effective.
11
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations

## Slide 12
The Product Owner maximizes value
Develops and communicates the Product Goal.
Orders Product Backlog items.
Ensures the Product Backlog is transparent and understood.
May delegate work—but remains accountable.
One person—not a committee.
12
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations
- Illustration: Box /Design/PicsIO/Illustrations/Blog/building-a-product-users-want-from-idea-to-backlog-with-the-vision-board.png (file 2033421309048)

## Slide 13
Developers turn ideas into a Done Increment
Create the Sprint plan and Sprint Backlog.
Adapt their plan every day toward the Sprint Goal.
Build quality in through the Definition of Done.
Hold one another accountable as professionals.
13
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations
- Illustration: Box /Design/PicsIO/Illustrations/Blog/what-does-scrum-mean-cross-functional.png (file 2033421793305)

## Slide 14
The Scrum Master enables effectiveness
Coaches self-management and cross-functionality.
Helps remove impediments.
Ensures Scrum events are useful and within their timeboxes.
Serves the team, Product Owner, and organization.
A leader who serves—not the team’s task manager.
14
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations
- Illustration: Box /Design/PicsIO/Illustrations/Blog/3-rights-of-effective-scrum-masters.png (file 2033426767177)

## Slide 15
Self-managing and cross-functional
The team decides who does what, when, and how.
Collectively, it has the skills needed to create value.
Collaboration matters more than keeping everyone busy.
15
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations
- Illustration: Box /Design/PicsIO/Illustrations/Blog/how-to-create-self-sufficient-scrum-teams.png (file 2033417480774)

## Slide 16
ROADMAP
Four Things to Understand about Scrum
1
Empiricism
2
One Scrum Team
3
Goals, Events & Artifacts
4
Inspect & Adapt
Goals, Events & Artifacts
16
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations

## Slide 17
A SMALL SET OF COMMITMENTS
Three commitments create focus
1
Product Goal
The long-term objective for the product.
2
Sprint Goal
The single objective for this Sprint.
3
Definition of Done
The shared quality commitment for the Increment.
17
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations

## Slide 18
The Product Backlog is the single source of work
An ordered, evolving list of what is needed to improve the product.
Items vary in size and detail.
The Product Goal provides direction.
Transparent, visible, and understood.
18
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations
- Illustration: Box /Design/PicsIO/Illustrations/Blog/why-your-product-backlog-should-look-like-an-iceberg.png (file 2033417310693)

## Slide 19
Refinement prepares likely future work
Break down and further define Product Backlog items.
Add useful details such as description, order, and size.
Refinement is ongoing—not a formal Scrum event.
19
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations
- Illustration: Box /Design/PicsIO/Illustrations/Blog/product-backlog-refinement-grooming.png (file 2033415575020)

## Slide 20
SPRINT PLANNING
Sprint Planning answers why, what, and how
WHY
Why is this Sprint valuable?
WHAT
What can be Done this Sprint?
HOW
How will the chosen work get Done?
20
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations

## Slide 21
A CONTAINER FOR ALL OTHER EVENTS
One Sprint creates a steady rhythm
Plan
Build + learn
Daily Scrum
Review
Retrospective
A Sprint is one month or less. A new Sprint starts immediately after the previous one.
21
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations

## Slide 22
The Sprint Backlog is a plan by and for Developers
Sprint Goal: why the Sprint is valuable.
Selected Product Backlog items: what will be done.
An actionable plan: how the work will be created.
Updated throughout the Sprint as more is learned.
22
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations
- Illustration: Box /Design/PicsIO/Illustrations/Blog/the-goal-of-sprint-planning.png (file 2033428086480)

## Slide 23
THINK ABOUT YOUR WORK
The Daily Scrum
Are we still on course for the Sprint Goal?
Developers inspect progress and adapt the plan. Fifteen minutes or less.
23
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations
- Illustration: Box /Design/PicsIO/Illustrations/Blog/daily-scrums-not-status-meetings.png (file 2033415854359)

## Slide 24
OPTIMIZE THE TEAM—NOT INDIVIDUAL UTILIZATION
Finish together—don’t just stay busy
START LESS
FINISH MORE
Collaborate to move work all the way to Done.
Swarm when finishing is more valuable than starting.
Use the Sprint Goal to make trade-offs together.
24
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations

## Slide 25
A usable Increment meets the Definition of Done
Each Increment adds to all prior Increments.
Work that does not meet the Definition of Done is not part of the Increment.
Multiple Increments may be created within a Sprint.
25
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations
- Illustration: Box /Design/PicsIO/Illustrations/Blog/clarifying-definition-of-done.png (file 2033423855704)

## Slide 26
Release whenever it makes sense
A Sprint Review is not a gate to releasing value.
A Done Increment may be delivered before the Sprint ends.
Release decisions remain product decisions.
Cadence and release timing are separate choices.
26
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations
- Illustration: Box /Design/PicsIO/Illustrations/Blog/7-ways-to-get-more-rapid-feedback.png (file 2033421556668)

## Slide 27
ROADMAP
Four Things to Understand about Scrum
1
Empiricism
2
One Scrum Team
3
Goals, Events & Artifacts
4
Inspect & Adapt
Inspect & Adapt
27
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations

## Slide 28
The Sprint Review is a working conversation
Inspect the outcome of the Sprint with stakeholders.
Discuss what changed and what was learned.
Adapt the Product Backlog and next steps.
Not merely a demo or status meeting.
28
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations
- Illustration: Box /Design/PicsIO/Illustrations/Blog/a-sprint-review-is-a-conversation.png (file 2033422672297)

## Slide 29
The Sprint Retrospective improves quality and effectiveness
Inspect people, interactions, processes, tools, and the Definition of Done.
Explore assumptions and root causes.
Choose the most helpful improvements.
29
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations
- Illustration: Box /Design/PicsIO/Illustrations/Blog/a-simple-way-to-run-a-sprint-retrospective.png (file 2033426425466)

## Slide 30
USEFUL PRACTICES—NOT SCRUM REQUIREMENTS
Scrum doesn’t prescribe everything
✓
User stories
✓
Story points
✓
Planning Poker®
✓
Burndown charts
✓
Velocity
✓
Three Daily Scrum questions
✓
A separate refinement meeting
30
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations

## Slide 31
DISCUSS IN SMALL GROUPS
Exercise: Diagnose the dysfunction
What Scrum principle is being missed—and what would you try next?
CASE 1
The Daily Scrum is a status report to the Scrum Master.
CASE 2
Nothing can release until the Sprint Review.
CASE 3
Specialists finish their tasks, but the Increment is not Done.
31
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations

## Slide 32
A PRACTICAL FIRST PASS
Start simply. Learn deliberately.
1
Choose one product and one Product Goal.
2
Form one small, cross-functional Scrum Team.
3
Agree on a real Definition of Done.
4
Run short Sprints with every Scrum event.
5
Inspect outcomes and improve the system.
32
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations

## Slide 33
RECAP
Four things to remember
1. Use empiricism for complex work
2. Create one cohesive Scrum Team
3. Connect goals, events, and artifacts
4. Inspect and adapt—often
33
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations

## Slide 34
Scrum works when it makes reality hard to ignore
Make important information transparent.
Inspect the product and the way you work.
Adapt promptly—and keep learning.
Scrum reveals problems. The team still has to solve them.
34
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations
- Illustration: Box /Design/PicsIO/Illustrations/Blog/advantages-of-scrum.png (file 2033424690798)

## Slide 35
RESOURCES
Continue learning
The Scrum Guide
scrumguides.org
The concise definition of Scrum, its accountabilities, events, artifacts, and commitments.
Scrum Foundations
mountaingoatsoftware.com
Video-based foundations from Mountain Goat Software, with practical context and examples.
Use the guide as the baseline—and experience as the feedback loop.
35
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations

## Slide 36
Share and adapt this presentation
Creative Commons Attribution 4.0 International
You may share and adapt this deck with attribution to Mountain Goat Software.
mountaingoatsoftware.com
36
Notes: [Sources]
- The Scrum Guide (2020): https://scrumguides.org/scrum-guide.html
- Mountain Goat Software, Scrum Foundations course: https://www.mountaingoatsoftware.com/training/courses/scrum-foundations