ANNEX II: TERMS OF REFERENCE

1.	BACKGROUND INFORMATION	2

1.1.	Partner country	2

1.2.	Contracting authority	2

1.3.	Country background	2

1.4.	Current situation in the sector	2

1.5.	Related programmes and other donor activities	2

2.	OBJECTIVES & EXPECTED OUTPUTS	2

2.1.	Overall objective	3

2.2.	Specific objective(s)	3

2.3.	Expected outputs to be achieved by the contractor	3

3.	ASSUMPTIONS & RISKS	4

3.1.	Assumptions underlying the project	4

3.2.	Risks	4

4.	SCOPE OF THE WORK	4

4.1.	General	4

4.2.	Specific work	4

4.3.	Project management	5

5.	LOGISTICS AND TIMING	5

5.1.	Location	5

5.2.	Start date & period of implementation of tasks	5

6.	REQUIREMENTS	5

6.1.	Personnel	5

6.2.	Office accommodation	6

6.3.	Facilities to be provided by the contractor	6

6.4.	Equipment	7

7.	REPORTS	7

7.1.	Reporting requirements	7

7.2.	Submission and approval of reports	7

8.	MONITORING AND EVALUATION	8

8.1.	Definition of indicators	8

8.2.	Special requirements	8

# BACKGROUND INFORMATION

## Partner country

Republic of North Macedonia

## Contracting authority

Foundation for local and IT development - Gevgelija

## Country background

Republic of North Macedonia has actively embraced the current CBC Programme which is financed through the IPA Fund and co-financed by Republic of North Macedonia and Republic of Bulgaria through contributions from state budgets. IPA will promote enhanced cooperation and progressive economic integration and coherence between EU and candidate countries. Cooperation between Bulgaria and North Macedonia has a longstanding history but through IPA it could be further developed and ensure sustainable results.

The need to ensure connectivity between natural and cultural-historic sites is affected by the project through construction and reconstruction and creating a network of traced, categorized, marked and digitalized routes for year-round alterative mobility. This contributes to increasing low attendance at cultural and historical institutions and events and increasing cultural exchange between the two countries and improves insufficiently developed and maintained infrastructure for access to cultural and historical sites and natural landmarks.

Research activities and development of joint strategies of cross-border (CB) region under the project will overcome differences in the administrative systems and approaches to the protection of natural & cultural heritage and increase product competitiveness. In addition, this project partnership will help to Increase knowledge, skills and competitiveness and reduce disparities between the municipalities covered.

The rich nature combined with modern digital solutions will increase the demand for eco-friendly tourism and bio products and will improve technological competitiveness at the global level. The proposed solutions and digital technologies lead to suitable conditions for individual tourism and solutions that are resistant to the vulnerability of services in the tourism sector due to pandemic situations and integration of cultural & natural heritage in the offer and development of tourist products. The participation of MSMEs in the project (and the program as a whole) provides an opportunity to increase their capacity to access funds for innovative development of solutions and technologies. Project actions are model for encouragement of CB region to cooperate on responses to common challenges and improving business conditions in all places as well as strengthening socioeconomic prosperity, improving digital capacity, positions in global value chains and competitiveness across Europe.

CB cooperation Is also a key element of the European neighbourhood policy, for which BalkanVelo project carefully and in detail directs actions to the needs through a comprehensive and effective approach. Joint cross-border activities develop integrated CB labour markets, improve employment prospects, contribute to openness to the world and strengthen European citizenship. They are focused on providing valuable and targeted support and enable achievement of project objectives and benefits, incl. and to other countries with direct border.

The development of new, attractive infrastructure strengthens socio-economic cooperation and enhances cultural exchange, while at the same time enabling creation of common services that will benefit the citizens and visitors of our CB space. Project solutions aimed at decarbonisation of trans boundary flows will be promoted more ambitiously In order to achieve the climate goals by 2030 and climate neutrality by 2050.

The development of CB public services under BalkanVelo project, meet the needs of residents, contribute to avoid the continued depopulation of these cross-border regions by providing quality public services to residents and MSMEs. All partners are enabled to proactively seek synergies, possible resource savings and complementary services to offer attractive outputs to citizens and tourists on both sides of the border.

## Current situation in the sector

- Tourism in North Macedonia is a large factor of the nation's economy. Macedonian tourism in the past ten years has been on the rise and has seen an increase of about 140%. It promoted the country as an interesting tourist destination in the Balkans and aroused interest for guests from several countries of the world to visit it. The potentials that it possessed as well as its tourist-geographical position represent a basic assumption in the determination of the state to put the tourism industry in priority activities. Tourism development should be aimed at improving not only the economy but also towards tourism and the economy as a whole. Balanced development, underdeveloped spatial entities, vitalization and promotion of attractive values, protection and improvement of the environment in areas of national interest, establishing a cultural attitude towards nature, natural and cultural heritage, raising the educational level of visitors and health-recreational benefits are well-known tourist functions. Diversity in North Macedonia is the main word to qualify its tangible and intangible heritage. The major stake of tourism development in Macedonia is now to find the appropriate sustainable marketing offers and enhancement tools to reveal them as key tourist resources. North Macedonia first determines itself by the variety and number of cultural heritage sites, directly inserted in its rural, mountain and urban landscapes. The municipalities of Gevgelija and Bogdanci are making enormous efforts to attract new tourists, among other things oriented towards alternative mobility, hence the need to build a different approach to developing a tourist offer tailored to their needs.

- BalkanVelo project contributes to National strategy for sustainable development of Republic of Macedonia 2009-2030 In terms of development of the tourism sector, I.e. Improved infrastructure, greater Involvement, cooperation and coordination of all interested parties in tourism. As indicators of sustainable development, in addition to the others, the following are listed: Level of investments In tourism by region and Coordinated activities among the stakeholders Interested in tourism.

- The activities included in the project are in accordance with Priority 1.3 "Development and promotion of the region as an attractive tourist destination of the Industry"; which is part of "Strategic objective 1- Develops entrepreneurship and  industry, encouraging the competitiveness and Innovation of enterprises and creating a favourable investment climate", Program for the Development of the Southeast Planning Region for the period 2021-2026.

# OBJECTIVES & EXPECTED OUTPUTS

## Overall objective

The overall objective (Impact) to which this action contributes is:

The overall project objective is to create a competitive all-season alternative mobility tourism product “BankanVelo” which offers routes network for safe, diverse, pandemic-resistant tourism in cross-border project area.

## Specific objective(s)

- The specific objective of the contract is to support the Foundation for local and IT development - Gevgelija, in providing expertise for “Creation of Smart public tourism services” with the following outcomes: “To increase the attractiveness of the region for the tourists, stimulate all-season tourism, and support the economic growth of the region, by increasing the variety of cross-border tourism products and creating an integrated all-season offer, creating of Smart public tourism services for branding and improving the tourism infrastructure in the region.

## Expected outputs to be achieved by the contractor

The service will be paid on the basis of the delivery of the specified output(s). Payments might be totally or partially withheld if the contractual result(s) have not been reached in conformity with the detailed terms of reference. Payment(s) is/are based on the approval of this/these deliverable(s). Partial payment has to be determined according to the partial implementation of the output(s).

The expected outputs of this contract are as follows:

- Lot 1: Developed Interactive Map of the Trails

- Lot 2: Produced two virtual tours and 8

- Lot 3:  Delivered Balkan Velo Mobile Application, project web page, and QR codes

# ASSUMPTIONS & RISKS

## Assumptions underlying the project

Implementation of the current contract will support the Foundation for local and IT development - Gevgelija" Gevgelija in process of implementation of project “Balkan alternative mobility routes for sustainable all-season tourism” - BALKANVELO with Ref. No: BGMK0200019.

Possible assumptions related to project implementation:

- Continuous communication and provision of information between the Project Team and the Contractor;

- The selected contractor has qualified staff to provide needed services in timely and quality manner;

- Functional co-operation between Contracting Authority and the selected Contractor;

- Clear and full understanding of the contract objectives and purposes on behalf of the Contractor

- The Contractor possesses appropriate expertise, experience and capacity for delivering above listed services

## Risks

Potential risks to the successful implementation of the contract include:

- Lack of communication and coordination between the Contractor and the Contracting Authority;

- Insufficient quality of the services provided by the Contractor;

- Delays in the period of start and/or implementation of the contract;

- Lack of feedback by the Contracting Authority regarding the solutions provided by the contractor during the implementation of the assignment.

- Unexpected changes in the subsidy contract which are beyond the authorities of the Contracting Authority (i.e. Covid-19 restrictions, etc.)

- Financial allocations from the Contracting Authority not available on time

# SCOPE OF THE WORK

## General

### Description of the assignment

The Consultant should provide the following expertise:

For LOT 1 - Creation of an interactive map of the trails

For LOT 2 - Creation of two street view virtual tours and 8 trek view virtual tours

For LOT 3 - Balkan velo mob app created, project web page and QR codes

for successful implementation of project. The assignment of the present contract is to provide relevant expertise and consultancy support through knowledge and expertise in the providing relevant services.

### Geographical area to be covered

Municipalities of Gevgelija and Bogdanci with the neighboring area of the municipalities Valandovo and Dojran.

### Target groups

Tourist services providers and tourists, local and regional public authorities, interested groups including NGO’s.

## Specific work

- LOT 1: Creation of an interactive map of the trails

4.2.1 Creation of an interactive map of the trails

The objective of this assignment is to develop an interactive digital map of bicycle and pedestrian trails within the partner municipalities, including thematic routes, related tourism data, and a QR code system providing user access to the prepared content.

The Consultant shall perform all activities necessary for the complete creation and functional delivery of the interactive map. The scope of work includes the following tasks:

#### 4.2.1.1. Data Collection and Mapping

- Collect, verify, and systematise geo-spatial data for all bicycle paths in the partner municipalities.

- Identify and record points of interest, natural and cultural features, services, and other relevant tourism-related elements.

- Ensure accuracy, consistency, and completeness of the mapped routes.

#### 4.2.1.2. Development of Thematic Trails

- Define and prepare minimum 3 thematic trails,

- Prepare daily thematic programmes under the concept “Sermerin Active”.

- Develop equivalent thematic trails and programmes for other partner municipalities, based on available local assets.

#### 4.2.1.3. Design and Development of the Interactive Map

- Develop a web-based interactive map integrating all collected routes and thematic trails.

- The map shall include:

  - GPS-based route lines, lengths, difficulty levels, and elevation profiles of 10 trails (including thematic trails).

  - Points of interest with descriptions and visuals

  - Filters enabling selection by trail type and theme

  - Multilingual interface (minimum: English and local language)

- Ensure the map is accessible on both desktop and mobile devices.

#### 4.2.1.4. QR Code Generation

- Produce functional QR codes corresponding to each created trail and thematic programme.

- Link each QR code to its relevant map content.

- Provide documentation on the QR code system and instructions for future updates.

#### 4.2.1.5. Content Integration

- Integrate all tourism-related information into the map, including attractions, services, safety notes, and practical trail information.

- Ensure logical structuring and uniform formatting of all content.

#### 4.2.1.6. Deliverables and Handover

- Deliver the complete interactive map with full functionality.

- Provide all associated data files, metadata, QR codes, and user documentation.

- Provide training for designated project staff on updating and maintaining the system.

- Ensure that all outputs are delivered in open formats and remain fully accessible to the Contracting Authority without additional licences.

### Expected Outputs

- Interactive digital map of bicycle trails operational and accessible online.

- Thematic trails and daily thematic programmes incorporated into the map.

- QR codes linked to all relevant routes and content.

- Complete dataset, documentation, and manuals delivered.

- Training provided to the Contracting Authority.

- LOT 2: Creation of two virtual tours

4.2.2. Creation of two virtual tours

The objective of this task is to develop two virtual tourism products presenting selected natural and cultural sites in the cross-border area. The products shall improve access to tourism information and enable digital experience of the locations, including for people with disabilities, as well as elderly people, which are not very mobile, to experience the natural and cultural locations in the area.

The Consultant shall carry out all activities required for the creation, production, and delivery of the virtual tours and the virtual reality product. The scope includes the following:

- Street View virtual tour (interior and exterior of the Multifunctional Tourist Center in Sermenin) and publication on Google Maps and/or Google Earth.

- Trek View virtual tour (from a defined starting point near the Multifunctional Tourist Center in Sermenin to an end point) and publication on Google Maps and Google Earth – a total of four (4) recreational trails.

- Street View virtual tour (interior and exterior of the Cultural House in the village of Gyavoto) and publication on Google Maps and/or Google Earth.

- Trek View virtual tour (from a defined starting point near the Cultural House in the village of Gyavoto to an end point) and publication on Google Maps and Google Earth – a total of four (4) recreational trails/routes.

- Creation and placement of Google locations for the points of interest (2 + 8) including all required information.

- Creation and setup of a Google profile for the project.

The Street View virtual tours shall include the integration of all recordings into a single unified virtual tour, containing interactive information points which may include photos, videos, text, and links to relevant websites. At the entrances of the facilities, the virtual tours shall also include panoramic photographs (both drone-based and ground-level).

The selection of the Trek View virtual tours, including their routes, direction, and length, shall be subject to approval by the Project Team and the Advisory Board established within the framework of the project.

The contractor shall ensure all necessary permits, safety measures, and technical standards if they need during the preparation of the digital products.

All intellectual property rights, including but not limited to copyrights and related rights, in and to the digital products developed under this project shall remain the sole and exclusive property of the Contracting Authority.

- LOT 3: Balkan velo mob app, web page and QR codes

4.2.3. Balkan velo mob app, web page and QR codes

4.2.3.1 New mobile application for tourism product with alternative mobility

Joint web-based tourism related web platform should be created. Activity includes the design and putting in operation a web-platform incorporating several modules. Activity will be implemented in following steps: Development of web-based software, tourism related cultural heritage platform and networking of culture and tourism stakeholders and creation of virtual forum. In the frame of the platform developed virtual tool for promoting of tourism will be attached. Platform, through virtual forum will allow participating culture and tourism stakeholders to share best practices and experiences on promotion of tourism. Photos and videos of all project activities, developed promotional and marketing materials and developed curriculums for project capacity building measures, workshops and forums will be attached on the web platform. Online platform will be used for promotion of the created digital products, constructed infrastructure and develop tourism offer.

4.2.3.2 BalkanVelo project web page

The web page will consist of Project overview part (title, objective target audience,) scope of work (about, activities, partners, resources, contacts, design (defined with project team), responsiveness on all devices (mobile, tablet, desktop), with included SEO and analytic part, data protection with SSL encryption, bug fixing and revisions part. The content will be provided by the project team.

4.2.3.3 Creation of QR codes with tourism info

QR codes will contain info with the prepared maps, virtual tours, and other tourist info for municipalities including entire tourist offers. The codes shall be prepared and made available for use for a minimum of fifteen (15) locations / points of interest.

## Project management

### Responsible body

The Contracting Authority is Foundation for Local and IT Development - Gevgelija, Republic of North Macedonia and in that capacity, it is responsible to launch the service tender procedure, sign the service contract, authorize payments to the contractor and handle the financial management and control during project implementation. The day-to-day operational project implementation will be performed by Foundation for Local and IT Development - Gevgelija, Project office – which is responsible for implementation of project

### Management structure

The project “Balkan alternative mobility routes for sustainable all-season tourism” is implemented by Municipality of Razlog from Bulgaria acting as a Lead Parner, in partnership with Municipality of Gevgelija and Bogdanci, and also with 5 other partners from Bulgaria. Foundation for Local and IT Development - Gevgelija will be the Contracting Authority responsible for regular coordination as well as coordination with the other partners and will have the overall responsibility of implementation of the project activities in Republic of North Macedonia.

### Facilities to be provided by the contracting authority and/or other parties

The Contracting Authority will provide all available information and will fully co-operate with the Consultant in order to achieve the best results. Technical information and access to the existing records, any useful information and/or documentation which may be relevant to the performance of the Contract will be provided upon request.

# LOGISTICS AND TIMING

## Location

The operational base for the project for this specific action administratively will be set up in Gevgelija, Republic of North Macedonia.

## Start date & period of implementation of tasks

The intended start date is 26.03.2026 and the period of implementation of the contract will be 11 months from this date. Please see Articles 19.1 and 19.2 of the special conditions for the actual start date and period of implementation.

# REQUIREMENTS

## Personnel

Note that civil servants and other staff of the public administration of the partner country, or of international/regional organisations based in the country, shall only be able to provide input as experts if well justified. The justification should be submitted with the tender and shall include information on the added value the expert will bring as well on any potential interference or conflict of interest of the proposed expert in his/her function as expert and his/her present or previous functions working as civil servant. Moreover proof should be submitted that the expert is seconded or on personal leave.

The selection procedures used by the contractor to select the experts who provide input to the contract must be transparent, must guarantee the absence of professional conflicting interests and the absence of any discrimination based on former or current nationality, gender, place of residence, or any other ground. The findings of the selection panel must be recorded.

All experts must be independent and free from conflicts of interest in the responsibilities they take on.

### Experts

Minimum requirements for experts are not defined.

### Support facilities & backstopping

The costs for support facilities, including backstopping, are included in the tenderer's financial offer.

## Office accommodation

Office accommodation for each expert providing input to the contract is to be provided by the contracting authority.

## Facilities to be provided by the contractor

The contractor shall ensure that experts are adequately supported and equipped. In particular it must ensure that there is sufficient administrative, secretarial and interpreting provision to enable experts to concentrate on their primary responsibilities. It must also transfer funds as necessary to support their work under the contract and to ensure that its employees are paid regularly and in a timely fashion.

## Equipment

No equipment is to be purchased on behalf of the contracting authority / partner country as part of this service contract or transferred to the contracting authority / partner country at the end of this contract. Any equipment related to this contract which is to be acquired by the partner country must be purchased by means of a separate supply tender procedure.

# REPORTS

## Reporting requirements

The contractor will submit the following reports in English in one original:

- Final report of maximum 3 pages (main text, excluding annexes). This report shall be submitted no later than one week before the end of the period of implementation of tasks.

## Submission and approval of reports

The report referred to above must be submitted to the project coordinator identified in the contract. The project coordinator is responsible for approving the reports.

# MONITORING AND EVALUATION

## Definition of indicators

LOT 1 - Created of an interactive map of the trails

LOT 2 - Created of two street view virtual tours and 8 trek view virtual tours

LOT 3 - Balkan velo mob app, web page and QR codes

## Special requirements

Not applicable.

* * *